**Name: Michelle Lim**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)** | **Date Due**  **(Actual)** |
| 1. low and mid-fidelity wireframes | 3/21 | 3/21 |
| 2. high fidelity wireframes | 3/28 | 3/27 |
| 3. 10 user stories organized by priority | 3/24 | 3/28 |
| 4.paragraph explaining how first-time users navigate website | 3/28 | 3/27 |
| 5.customer online order form for burnt almond torte cake (Extra C) | 3/26 | 3/23 |
| 6. mobile responsiveness screen | 3/26 | 3/24 |
| 7. visiting hours (form, google maps, highcharts) | 3/24 | 3/23 |
| 8. visitor inquiry form | 3/26 | 3/23 |
| 9. five links to external websites | 3/26 | 3/22 |
| 10. special feature of almond torte, with video | 3/27 | 3/23 |
| 11. page title, lists (ordered and unordered, headings, horizontal lines HTML tags | 3/26 | 3/24 |
| 12. tabs or accordions for easy reading |  |  |
| 13. image slideshow |  |  |
| 14. paragraph about information architecture |  |  |